Project Planning Phase
Agile Sprint Planning

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1- Very Easy task
2- Normal task
3- Moderate task
5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Project Setup & Rules (Epic 1)

Defining Categories and Keywords(USN1) 2

Configuring ServiceNow Instance(USN2) 1

Core Flow Logic (Epic 2)

Creating Trigger Conditions(USN3) 3

Building Conditional Routing Branches(USN4) 5

Testing Core Routing Logic(USN5) 3

Total Story Point in Sprint 1 = 2+1+3+5+3=14

Sprint 2

Automated Actions (Epic 3)

Updating Assignment Groups(USN6) 3

Setting Priority and Urgency(USN7) 2

Notifications & Alerts (Epic 4)

Configuring Auto-reply Emails(USN8) 3

Configuring Resolver Group Alerts(USN9) 2

Testing & Documentation (Epic 5)

End-to-End System Testing(USN10) 5

Developing Project Demo/Docs(USN11) 3

Total story Point in Sprint 2 = 3+2+3+2+5+3=18

Total Story Points

Sprint 1 = 14

Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total story Points = 14+18=32

No of Sprints = 2

Velocity = 32/2

16 (Story Points per Sprint)

Your team's velocity is 16 Story Points per Sprint.